Request for Proposals

For

Individual/Developer

For the

Housing Authority of the City of Hot Springs

Proposal No. HAHS 2023-01- DEV

Housing Authority of Hot Springs

1004 Illinois Street 
Hot Springs, Arkansas 71901 
(501) 624-4420
Nadine Jarmon, Executive Director

TABLE OF CONTENTS

REQUEST FOR PROPOSALS	Page Number

Solicitation Summary	3

PART I — GENERAL INFORMATION

1.1	Executive Summary	5

1.2	Housing Authority of the City of Hot Springs	5

1.3	Rules, Regulations, and Licensing Requirements	5

1.4	Contract Form and Issues	6

1.5	Contact with the Housing Authority of the City of Hot Springs. 
Staff, Commissioners, Residents							 6

1.6	Incurred Costs in Preparing Proposal	6

1.7	M/WBE Utilization and Resident Employment	6

PART II — PROJECT INFORMATION

2.1	General Overview	7

Pre-Proposal Conference	8

2.2	General Scope of Services	9

2.3	Preferred Concepts	9

2.4	Development Strategy	9

2.5	Role of the Housing Authority of the City of Hot Springs	10

2.6	Role of Individual/developer	12

PART III — PROCUREMENT PROCESS

3.1	Directions for Submission	15

3.2	Qualification Criteria	15

3.3	Qualification / Technical Response Requirements	15

3.4	Certifications and Assurances	16

3.5	Organization of Proposals	16

3.6	Evaluation of Proposals	19

3.7	Evaluation Factors	19

3.8	Selection Process	21

3.9	Execution of Contract	22

ATTACHMENTS:

Copy of Appraisal

- HUD Form 5369A

- HUD Form 5369B

- HUD Form 5369C

- Form of Non-Collusive Affidavit

Solicitation Summary

The Housing Authority of Hot Springs (HAHS or Housing Authority) is seeking proposals from qualified developers or individuals to participate in developing an offsite property. The HAHS has acquired an abandoned school site property located at 109 Oklahoma (formerly East Side School).    HAHS is interested in options to convert the property to a viable alternative including complete demolition and reconstruction on the site or direct sell. This site was gifted to HAHS from the Hot Springs School District and as such does not require a Section 18 Disposition application. However, HAHS has the ability to request the use of up to 70 project-based vouchers (PBV’s) as part of the transition which would require HUD approval.

HAHS reserves the right to select one respondent or make multiple awards based upon its needs and priorities, but the strong preference is to utilize one person/developer.

We are seeking an individual or developer who can provide financial resources to assist with the development of this project. The selected individual/developer partner will assist HAHS through this process and advise HAHS staff on financing strategies, rules and regulations, and the application process.

Respondents must include corresponding resumes, and evidence of successful experience in financing, developing, rehabilitating, constructing, owning and/or operating similar properties. Respondents must demonstrate they have experience with HUD mixed-finance or project-based voucher transactions if this is a component of their approach.

Following the submission of proposals on July 17, August 14, 2023, HAHS will make a decision based on the requirements and evaluation criteria contained within this RFP. The tentative contract award and official launch of the program is estimated to be mid August September 2023, pending Housing Authority Board approval.

Details of the RFP (Request for Proposals HAHS-2023-01 DEV) can be obtained in person for free at 1004 Illinois Street, Hot Springs, AR 71901 or by emailing your Request for Proposal No. HAHS-2023-01 DEV to the following contact(s):

Syretha Phillips

Administrative Assistant

Housing Authority of Hot Springs

1004 Illinois Street

Hot Springs, AR 71901

sphillips@hshousing.org

The Housing Authority will acknowledge proposals received on or before July 17, August 14, 2023 at 4:30 P.M. (CST). Proposals received after this date and time will not be accepted.

The Housing Authority of the City of Hot Springs reserves the right to reject any or all proposals, to advertise for new proposals to accomplish this solicitation by any means determined to be in the best interest of the HAHS. HAHS staff and board member(s) will evaluate proposals to determine the best proposal to satisfy the needs of HAHS.

HAHS PROPOSAL #2023-01 DEV SCHEDULE OF EVENTS:

| Advertise Date of RFP | June 16, 2023 |
| --- | --- |
| Deadline for Submission of Questions | August 4 at 4:30 p.m. CST |
| HAHS Response to Questions Issued | August 8, 2023, at 4:30 p.m. CST |
| Deadline for Submission of Proposals | August 14, 2023 at 4:30 p.m. CST |
| Award Date/Earliest Possible Contract Start Date | September 18, 2023 |

PART 1 - GENERAL INFORMATION

  - Executive Summary

The Housing Authority Hot Springs (HAHS) is a public housing agency established under the United States Housing Act of 1937/310 ILCS 10 Housing Authority Act.   Its mission is to provide safe. desirable, and affordable housing with superior services to eligible members of the Hot Springs community while maintaining an atmosphere which encourages self-sufficiency. HAHS has a five (5) person Board of Directors, authorized by State Law, is responsible for the development of housing policy and the authorization of expenditures.  HAHS receives funding from the Department of Housing and Urban Development (HUD) to administer the Housing Choice Voucher (HCV) and Public Housing Programs (PH), as well as other affordable housing initiatives. operations and recommendations regarding planning strategies made to the Board of Directors and are the responsibility of the Director of HAHS.  The HAHS is subject to all City ordinances and regulations.

# GOALS AND OBJECTIVES

The Housing Authority of Hot Springs (HAHS or Housing Authority) is seeking proposals from qualified individuals or developers to participate in developing an offsite property. The HAHS has acquired an abandoned school site property located at 109 Oklahoma (formerly East Side School).

The HAHS envisions that the selected individual/individual/developer would be responsible for working with the HAHS in arranging the appropriate financing for all phases of development in conjunction with the development. The individual/developer would be responsible for securing tax credits as well as other financing. This includes the submission of a tax credit application if necessary.

The HAHS is also open to direct sell of the property.

1.2	Housing Authority of the City of Hot Springs

Within our housing portfolio we have approximately 665 Housing Choice Vouchers (HCV), 7 privately-owned units; and provide administrative duties for its recently converted RAD site consisting of 365 units at the Mountain View Heights locations.

1.3	Rules, Regulations and Licensing Requirements

The Offerors shall comply with all laws, ordinances, and regulations applicable to the services contemplated herein, especially those applicable to conflict of interest. Offerors are presumed to be familiar with all federal, state, and local laws, ordinances, codes, rules, and regulations that may in any way affect the services to be provided. The respondent(s) must not be debarred, suspended, or otherwise ineligible to contract with HAHS, and must not be included on the General Services Administration’s “List of Parties Excluded from Federal Procurement and Non-Procurement Programs” or HUD’s Limited Denial of Participation List.

1.4	Contract Form and Issues

No contractual rights shall arise from the process of negotiation until such time as the Housing Authority of Hot Springs and the selected individual/developer partner have signed an agreement. Work under the agreement shall commence immediately upon execution of such agreement. Parties further concur that the HAHS must approve the agreement, and both agree to work diligently to implement changes as required. Questions about how to interpret this RFP may arise, and, if so, respondents should submit questions by August 4 2023 in writing via e-mail to Syretha Phillips at SPhillips@hshousing.org.   HAHS shall respond to all questions no later than August 11, 2023 4:30 p.m. CST in writing via e-mail to the interested firms.

1.5	Contact with the Housing Authority of Hot Springs, Staff, Board of Commissioners, and Residents

During the solicitation process period and subsequent evaluation process, offerors shall NOT make any contact regarding this REQUEST FOR PROPOSALS with the HAHS staff, Board of Commissioners or residents other than those identified in the Solicitation Summary of this Request for Proposals.

1.6	Incurred Cost in Preparation of Proposals

The individual/developer shall be responsible for all costs in preparing a response to this REQUEST FOR PROPOSALS. All material and documents submitted by prospective individual/developer shall become property of the HAHS and will not be returned. The individual/developer selected for further interviews and negotiations shall be responsible for all costs incurred during those processes.

1.7	MBE/WBE Utilization and Resident Employment Goals

The HAHS is committed to achieving diversity in the award of contracts and in the purchase of goods and services throughout all aspects of the development initiatives. It is the policy of the HAHS to provide minorities and women equal opportunity to participate in all aspects of HAHS contracting and purchasing programs, including but not limited to participation in procurement contracts for commodities and services as well as for contracts relating to construction, repair work, and/or leasing activities.

It is further the policy of the HAHS to prohibit discrimination against any person or business in pursuit of these opportunities on the basis of race, color, sex, religion, or national origin and to conduct its contracting and purchasing programs so as to prevent such discrimination.

The HAHS in cooperation with other local, state, and federal agencies, and with the assistance of minority groups and agencies, will actively seek and identify qualified minority and women business enterprises and offer them the opportunity to participate as providers of goods and services.

Even though the HAHS has not established any specific goals for MBE/WBE utilization, it is expected that Offerors will submit, as a part of their response to this RFQ, their goals for this particular project.

PART II - PROJECT INFORMATION

2.1	General Overview

A.	All communications regarding this RFP shall be in writing, preferably by email, and must be directed to the following Point of Contact for this RFP.

Syretha Phillips

Administrative Assistant

Housing Authority of Hot Springs

1004 Illinois Street

Hot Springs, IN 71901

SPhillips@hshousing.org

(501) 321-4711

B.	Oral Communications: Any oral communications shall be considered unofficial and non-binding with regard to this RFP.

C.	Questions/Clarifications Submission Deadline: Any questions or requests for clarification shall be directed to the Point of Contact via email on or before August 4, 2023 at 4:30 p.m. CST.

D.	Delivery Requirement: Each Respondent shall assume the risk of the method of dispatching any communication or proposal to HAHS. HAHS assumes no responsibility for delays, delivery or system failures resulting from the dispatch.

E.	Reservation of Rights: HAHS reserves the right to determine, at its sole discretion, the appropriate and adequate responses to written comments, questions, and requests for clarification.

F.	Amendments: Only HAHS’s official responses and other official communications pursuant to this RFP shall constitute an amendment to this RFP.

G.	Only HAHS’s official, written responses and communications shall be considered binding with regard to this RFP. HAHS reserves the right to determine, at its sole discretion, the method of conveying official responses and communications pursuant to this RFP (e.g., written, facsimile, electronic mail, posting on HAHS’s website or other electronic means).

H.	Modification of Solicitation: HAHS reserves the right to increase, reduce, add, or delete any item, service or activity to this solicitation as deemed necessary where it is consistent with HAHS’s policies or strategies to do so.

I.	Modification of Contract: HAHS reserves the right to increase or delete any scheduled 	items, goods, services or activities, and/or increase or reduce the quantity of any 	scheduled item, goods, service or activity as deemed necessary, to award portions of 	this RFP, to waive minor informalities and technicalities, and to make awards 	consistent with HAHS’s policies, and the applicable laws governing HUD or other 	federally regulated programs.

- Contractor Status: The Contractor shall be an independent Contractor and will not 	       be an employee of HAHS.

- Funding Limitations: HAHS shall not be bound to any contract if funding has been

disallowed by HUD.

- Government Restrictions: In the event any governmental restrictions may be

imposed, which would necessitate alteration of the material, quality, workmanship or performance of the goods or services offered, it shall be the responsibility of the successful Respondent(s) to immediately notify HAHS in writing specifying the regulation which requires an alteration. HAHS reserves the right to accept any such alteration, including any reasonable price adjustments occasioned thereby, or to cancel the contract at no expense to HAHS.

- Section 3: The successful Respondent(s) shall comply with all applicable provisions

of Section 3 of the Housing and Urban Development Act of 1968, as amended, 12 U.S.C. 1701U, and the regulations issued pursuant thereto, as set forth in 24 C.F.R. Part 135, and all applicable rules, directives and orders issued by HUD thereunder. Section 3 requires that, to the greatest extent feasible, opportunities for training and employment generated by a Section 3 covered contract be given to public housing residents and other low-income persons residing in the metropolitan area, and subcontracts in connection with such contracts be awarded to Section 3 covered business concerns.

- Due Diligence: All procurement transactions shall be conducted only with responsible contractors, that is, those Contractors who have the technical and financial competence to perform and who have a satisfactory record of integrity and performance. Where warranted and before awarding a contract, HAHS shall review the proposed Contractor’s ability to perform the contract successfully, considering factors such as the Contractor’s integrity, compliance with public policy, record of past performance (including vendor performance reports and contacting previous clients of the Contractor), and financial and technical resources (an extensive financial review is normally conducted on all non-bonded procurement transactions over $100,000 in total contract value). Contracts shall not be awarded to debarred, suspended, or ineligible Contractors. HAHS shall not contract with firms and/or individuals listed on List of Parties Excluded from Federal Procurement and Non-procurement Programs. If a prospective Contractor is found to be non-responsible, a written determination of non-responsibility shall be prepared, and the prospective Contractor shall be advised of the reasons for the determination.

2.2	General Scope of Services

The Housing Authority is seeking proposals from experienced professional individuals or developers to plan, finance, and implement innovative development for the identified PH site.

The Housing Authority of Hot Springs is soliciting responses to this Request for Proposals (“RFP”) from qualified individuals or developers to provide:

Development services to develop the off-site location.

Assist in the submission of one or more low-income housing tax credit applications to the Arkansas Finance and Development Authority (AFDA) by the identified deadline, if applicable.

The successful individual/developer must possess or have available development and technical expertise in the following HUD Programs, HUD Regulations, and related areas: Low Income Public Housing Program, Housing Choice Voucher Program, Choice Neighborhoods Grants, Tax Credits, and related conversion/repositioning of affordable housing and/or public housing units/communities. The individual/developer must also excel in preparing low-income housing tax credit applications and providing technical guidance to housing authorities regarding Public Housing conversion. This solicitation is subject to the project budget and fiscal provisions under which HAHS operates and award of a contract, subject to funding availability and HAHS determination, in its sole and absolute discretion, of its needs.

HAHS is also amenable to direct sell.

Given that the current site is vacant and is not under HAHS ACC; there will be no Section 18 disposition required nor any relocation considerations.

2.3	Preferred Concept(s)

The HAHS seeks a deal incorporating the following concepts. The individual/developer will provide the construction guaranty, stabilization guaranty, operating deficit guaranty, and all other guaranties through the operating deficit period. The HAHS envisions the Individual/developer or their affiliate serving as the general partner of the partnership until their guaranties expire, with HAHS serving in a special limited partner role. The HAHS reserves the right to initially manage the property, on terms and conditions customary to the industry and acceptable to all parties, once the project is complete.

2.4	Development Strategy

The Development Strategy must address the following:

- Integrating Section 8 and low-income housing tax credit rental units with the surrounding neighborhoods.

- Encouraging the development of mixed use and facilities that support the new residential community.

- Integrating new market-rate rental units within the existing low/moderate income areas through implementation of mixed income development strategies.

- Reflecting the architectural nature of the larger community, through new building designs.

- Building high quality housing that will be attractive, energy-efficient, and will have long-term viability without extraordinary capital improvement resources.

- Identifying new forms of ownership, management, financing, resident selection, and service delivery that will assist the Housing Authority in carrying out its mission of providing high quality living environments for families.

- Leveraging funds to the maximum extent feasible by aggressively pursuing both the public (state, local, and federal) and private (foundations, conventional, equity, and debt, etc.) sources of funding.

- Ownership Structure:

The individual/developer and the Housing Authority will develop an ownership structure that complies with all Federal regulatory requirements. The structure will identify and define the role of each entity involved. It is the intent of the Housing Authority to negotiate a development agreement(s). The Housing Authority reserves the right, in its sole discretion,  — through a related Housing Authority-controlled entity — to serve as co-general partner or owner entity an interest of the general partner of each ownership entity; provided, however, all ownership structures must be approved by HUD. The Housing Authority will favorably review creative proposals that mitigate risk to the Housing Authority and provide significant fees to the Housing Authority for each phase of the development.

2.5	Role of the Housing Authority of Hot Springs

The Housing Authority will play the following roles in the planned conversion of the Initial Sites:

A.	Housing Authority Role as Co-Developer and Receipt of Fees.

The Housing Authority expects to play a significant role in each phase of the conversion or development and may in its sole discretion, elect to serve through a related entity as a co-general partner of each phase owner entity. The Housing Authority expects to receive an appropriate portion of the developer fee and cash flow for each phase and will view proposals that structure and budget such fees most favorably for the Housing Authority. The Housing Authority will favorably review creative proposals that structure ground lease payments or other fees in addition to the Housing Authority's receipt of a portion of the developer fee and cash flow. However, the Housing Authority shall not provide guaranties or indemnify any third parties and the individual/developer will be responsible for all such guaranties and indemnifications.

- Deal Structure

The Individual/developer will be responsible for providing comprehensive development services with respect to the physical improvement. The Housing Authority will utilize a land lease agreement with each owner entity. As landowner and asset manager, the Housing Authority or its development entity will be concerned about preserving long-term asset value through attentive property management and ensuring compliance with applicable HUD and Housing Authority management requirements. The exact terms and relationships for property management are to be negotiated with the development entity.

- Demolition

The Housing Authority will work with its selected Individual/developer to ensure all demolition activities are consistent with all federal, state, and local requirements. Additionally, the selected Individual/developer will work with the Housing Authority to monitor and track all demolition, and development activities to ensure all activities are implemented according to an agreed upon timeframe.

- Cooperate with Developer to Obtain Low Income Housing Tax Credits

The Housing Authority will partner with the Developer Partner or Partners to obtain Low Income Housing Tax Credits ("LIHTC"). The Individual/developer will be responsible for preparing the LIHTC application for review, comment, and approval of the Housing Authority of Hot Springs. After receipt of the Housing Authority's approval of an LIHTC application

the Individual/developer shall be responsible for making timely application by the deadline, for tax credits to develop each tax credit phase of the conversion or development. The Individual/developer may suggest an alternative financing structure when appropriate.

- The Housing Authority may, in its sole discretion, use its bonding authority to secure bonds for assisting in financing all identified conversion or development projects.

- Provide Housing Assistance Payments

Subject to funding availability and HUD requirements, the Housing Authority will make housing assistance payments toward the cost of operating the rental units. The terms of the housing assistance payments will be contained in a housing assistance payment ("HAP") contract that will be negotiated between Housing Authority of Hot Springs and the owner entities for each phase of the conversion or development.

- Asset Manager

The Housing Authority will continue to have asset management responsibilities related to the units under the HAP contract. As part of its asset management responsibilities, The Housing Authority will monitor and enforce the terms of its Ground Lease and the HAP contract with the owner entities for each phase of the conversion or development.

- Option/Right of First Refusal

The Housing Authority shall have a right of first refusal to acquire the property at the minimum price permitted under the Internal Revenue Code (i.e., existing debt plus exit taxes).

- Legal Counsel

The Housing Authority of Hot Springs will retain Legal Counsel for the revitalization efforts for its sole use. The individual/developer has the responsibility of providing its own legal services.

2.6	Role of Individual/Developer

The individual/developer shall be a partner in the effort to revitalize the conversion or development of the site. For a mixed-income community the individual/developer shall be required to work closely with the Housing Authority and the surrounding community throughout the revitalization effort. The Individual/developer will be responsible for:

- Preparing and submitting a complete financing plan to HUD and other appropriate agencies in a timely manner for all sites. Assist with financing plans to demolish and rebuild housing units on existing or new sites.

- Assist in securing financing. Also, reviewing and providing guidance of all documents pertaining to temporary and permanent financing, loans, collateralization, and other financial strategies.

- Complying with all requirements related to the HUD program,

- Work closely with HAHS’s legal counsel regarding matters of financing structuring as it relates to IRS Code Section 42, IRS Technical Advice Memoranda (TAMs), other relevant Code Section and other applicable federal, state and local regulations.

- The selected individual/developer will be responsible for any additional market analysis and appraisals to develop and obtain financing for any development phase of the conversion or development.

- Preparing applications to obtain 4% tax credits and bond application allocations from the Arkansas Finance and Development Authority (AFDS) in accordance with the qualified allocation plan. The Developer shall be responsible to incorporate all agreed to terms into any solicitation of tax credit syndicators and any subsequent Letters of Interest. The Developer shall provide the Housing Authority with the opportunity to review all syndication proposals and the Housing Authority shall have the right to approve the selection of each syndicator. Additionally, throughout the development process the Developer shall share all syndicator financial projections promptly upon request by the Housing Authority.

- Developing design and construction documents; obtaining Housing Authority approval, obtaining AFDA approval on low-income tax credit units, and obtaining City of Hot Springs approvals and permits. If the Housing Authority elects in its sole discretion to pursue bond financing, working with the Housing Authority of Hot Springs on submission of application and approval for bonds.

- Determining realistic public and private financing sources, use, schedule, and availability, assembling financing packages, preparing necessary financing applications, and providing all necessary financial guarantees and assurances.

- Coordinating all development activities, including reporting and budget requirements, with the Housing Authority.

- Performing other miscellaneous services and other consulting services as may be requested by HAHS.

- Developing and implementing a Section 3 Employment Program.

The Housing Authority will rely upon the Developer to finance predevelopment activities, but may in its sole discretion, provide other financial sources. The Housing Authority will look more favorably upon proposals where the Developer is responsible for all predevelopment costs.

Developing an approved conversion or Development strategy for development sites. All development plans shall be approved by the Housing Authority. All development strategies shall include, but are not limited to:

Preparation of sketches and renderings, which will reflect the architectural character of any proposed new construction.

O.    Identification of various options concerning the following:

- Feasible financial resources needed and available to implement the plan (i.e. private market lenders, limited partnerships, bond financing, tax credits, Affordable Housing Act initiatives, federal insurance programs, and equity.

2. The plan must address financing in satisfaction of due diligence and the underwriting requirements of conventional lenders, the U. S. Department of Housing and Urban Development (HUD), and the Housing Authority of Hot Springs.

P.    The Housing Authority of Hot Springs envisions that there shall be multiple sources of funding, which may include, but not limit the following:

- Arkansas Department of Finance Authority Low-Income Housing Tax Credits

- Bond Financing

- Local Contributions

- Federal Home Loan Bank Financing

- HOME Funds

2.6.1	Sources of additional funding may be sought through economic development grants, etc. The Individual/developer shall be responsible for working with the City and other key organizations to stimulate and support neighborhood-wide revitalization and commercial economic development.

- Recommendation of management and marketing options that will insure the successful implementation of the Development Plan.

- Procure construction of each phase of the revitalization work in accordance with HUD and Housing Authority of Hot Springs requirements. Oversee construction and ensure completion in a timely and effective manner. Ensure all required occupancy permits and other necessary approvals are obtained after construction completion to permit occupancy and operation of the development.

- Assist HAHS in implementation of management policies and lease-up activities.

- Coordinate, conduct, and document all meetings with any and all public housing residents and resident associations in the surrounding neighborhood, city agencies, officials, HUD, Housing Authority staff, businesses in the area, and any other.

- Identify and secure appropriate detailed financial information to support the revitalization and any supportive service initiatives identified.

- The selected individual/developer shall provide written monthly status reports as well as written and verbal presentations to the Housing Authority. Compliance with the MBE/WBE hiring/training of low-income residents (Section 3) and resident owned businesses must be a part of the monthly status report.

- Provide development, operating, and tax credit recapture guarantees through the expiration of the operating deficit guaranty period, as required by Lenders/Equity Providers. Provide a performance and completion guaranty to the Housing. Authority.

- Secure an option/right of first refusal for the Housing Authority with each LIHTC investor and minimize investor exit taxes due when the Housing Authority exercises its option or right of first refusal.

PART III - PROCUREMENT PROCESS

3.1	Directions for Submission

For this solicitation.  HAHS is only accepting electronic submissions.

Proposals shall be submitted by the due date and submitted to

Ms. Syretha Phillips

SPhillips@hshousing.org

3.2	Qualification Criteria

Development Team

The Individual/developer for this project must be capable of handling the development and ongoing oversight of the revitalization projects. The selection committee will evaluate the following:

- Previous experience developing and managing affordable housing, including both public housing and low-income tax credit housing.

- Previous experience providing development and financial advisory services to Public Housing Authorities.

- Experience in successful project management and completion of mixed-finance and mixed-use development under HUD programs.

- Previous experience and success in securing financing for mixed finance affordable housing particularly Low-Income Housing Tax Credits and Tax Exempt Bond Financing.

- Financial capability to complete the project.

The individual/developer should be experienced in financing, managing, and developing multifamily rental housing, and may include design, construction, legal, and financing professionals as well as licensed general contractor with demonstrated financial capability.

3.3	Qualification Response and Technical Response Requirements

The individual/developer shall be required to submit the following information in narrative and/or diagrammatic presentation:

- Team Participants and their Specific Roles

All entities that compromise the team shall be identified, indicating their specialization(s) and specific contribution to the team. Respondents are encouraged to include specialists for all components of the program including design, construction, legal, and financing professionals, as well as expertise in integrating community and supportive services. The Project Manager shall be clearly identified. Ultimately, the identified Project Manager shall be held responsible for the performance of all members of the Development team. If the team members are unrelated parties, the managing party (Project Manager) should enter into individual agreements with each member to assure performance. Any M/WBE team members shall be so identified.

- Personnel and Table of Organization

Respondents shall submit an organizational chart showing all of the individuals that will be assigned to this development effort. This chart should reflect the hierarchy and lines of communication. Also, resumes of the key individuals shall be included with a detailed description of the responsibilities that they will be required to perform. Additionally, with respect to the Project Manager and lead individuals in each discipline, describe the degree to which such individuals and firms can dedicate their professional time to this initiative.

- Financial Statements

Respondents shall provide a current financial statement of the development entity, prepared by a Certified Public Accountant along with the most recent audit of such firm. The statement shall show assets, liabilities, and net worth of the entity. These statements shall demonstrate the financial capacity of the Individual/developer, or entity what would most likely be responsible for executing all applicable guarantees.

Include a statement disclosing and describing any instance of non-compliance or default in any public housing transaction, including mixed finance or RAD transaction, by the proposer, its affiliates or assigns.

- Financing Plan

The respondents shall include a discussion of proposed financing plans. This narrative shall include the development team's reaction to the financing options included in the REQUEST FOR PROPOSALS and include any suggested alternate or additional source of funding. The respondent shall also indicate if the development entity plans to make any cash investment in the project and shall address its perspective on the priorities of the HAHS as set forth in this RFP.

- References

Three (3) references shall be submitted. References that are relevant to the scope of work as anticipated in this REQUEST FOR PROPOSALS are desirable.

- Development Capacity

Respondents should indicate their ability to devote significant team resources to the project.

- MWBE/Section 3 Goals

The response shall include a discussion of the approach and methods the development team would utilize to encourage MWBE and Section 3 participation in the project. Demonstrated performance by team members successfully implementing programs to maximize minority utilization in other projects will be viewed favorably by the selection committee.

3.4	Certifications and Assurances

The REQUEST FOR PROPOSALS as a general requirement specifies that all work be performed in accordance with professional standards, HUD regulations, requirements and criteria, and local codes, regulations, ordinances, and statues. It is the Housing Authority of Hot Springs’s full expectation, and it will be a contractual requirement that the successful respondent fully and routinely meet this requirement.

Provide all required certifications on forms included as Attachments of the REQUEST FOR PROPOSALS.

- Instructions to offers (HUD 5369-B)

- Cover Letter of Interest

- Form HUD — 5369A Representations, Certifications & Other Statements

- Form HUD — 5369C Certifications and Representations of Offerors

- Form of Non-Collusive Affidavit

3.5	Organization of Proposals

The instructions below provide further guidance on the preparation of proposals. Their purpose is to establish the requirements; order and format of proposals so that proposals are complete, contain all essential information, and can be evaluated easily.

Assemble your submission in the order described below:

- Letter of Interest

Each proposal shall be accompanied by a letter of interest listing the development team members and identifying the primary contact person. The letter should briefly summarize the team's qualifications and past experience relevant to the proposed project.

- Team Experience and Qualifications 1. Organizational Chart

Respondents shall submit an organizational chart showing all of the individuals/firms that will be assigned to this development effort. This chart should reflect the hierarchy and lines of communication. Provide a narrative on the composition of the development team, including individual/developer, architect, engineer, developer attorney, general contractor, financial advisor (if applicable), property Management Company, and the anticipated relationships of these team members. Also, in accordance with the stated preferences of the Housing Authority in this RFP, please clearly identify how you propose to involve the Housing Authority as a co-developer and in the ownership structure.

- Profile of the individual/developer

Provide an overview of Individual/developer' experience in developing housing similar to what is proposed. Identify all market-rate, public housing, Section 8, Project Based, and LIHTC efforts the development entity has been involved in. Provide profiles on the key staff, including the Project Manager that is anticipated to be involved in the Revitalization effort. This information shall specify key roles and previous experience with housing development and Revitalization efforts. Attach resumes of all key personnel of the development entity. Attach references as described in Section 3. 4.

- Profile of Development Team Members

For each team member not directly employed by the development entity, provide an overview of their experiences in contributing to affordable housing conversion or development in a role as anticipated in your response to this solicitation. Include the resumes of all such team members.

3. List an Executive Summary of Recent Relevant Development Experience

4.  Application Development Schedules –

This schedule should denote the process in which the Respondent plans to aggressively meet the time frames in regard to the preparation and submission of tax credit application. HAHS will entertain additional proposed schedule or schedules which also includes the Future Sites and other possible development projects such as development for RHF funds.

- MWBE/Section 3 Goals

- Contract Requirements and Certifications

Provide all required certifications on forms included as attachments of the REQUEST FOR PROPOSAL.

- Other Attachments

Respondents may attach, at the end of their submission, other promotional materials or work products that would demonstrate their experience and qualifications.

3.6	Evaluation of Proposals

All proposals shall be evaluated based on the evaluation criteria outlined below. A Selection Committee shall be established and will be responsible for overseeing the selection process and making a recommendation for approval. The Selection Committee shall determine a competitive range based on the established criteria and point system as detailed below. Each respondent that falls within the competitive range shall be granted an interview with the Selection Committee.

The Selection Committee may consider unacceptable any proposal for which critical information is lacking, or whose submission represents a major deviation from the requirements of this RFP. Minor omissions, such as incomplete references may be, at the sole option and discretion of the Housing Authority of Hot Springs, corrected subsequent to the submission due date.

3.7	Evaluation Factors

The following evaluation factors shall be used in determining the competitive range, with a total possible score of 100 points.  This criteria is waived in the event of a direct sell.

| EVALUATION CRITERIA | MAXIMUM POINTS |
| --- | --- |
| Experience and Qualifications: Experience in development, finance, and property management of rental housing including public housing, Section 8, RAD, tax credit, market-rate, and mixed-income. Offerors should submit a list of references for whom the firm provided similar services. Capability and experience of the members of the Developer Partner's team; and, determination of availability of all required skills necessary for the development process. Experience with community-based development, including Collaboration with community organizations. Evidence of quality performance on-time and on-budget. | 25 |
| Financial Capacity: Overall financial strength of the Individual/developer. Demonstrated record of financing affordable housing projects through a variety of funding sources and knowledge and experience working with the funding sources identified in this RFP. Successful development of projects utilizing low-income housing tax credits. Contribution of Developer Partner and demonstrated ability to bring financial resources to leverage dollars and to create a desired mix of housing. | 20 |
| Development: Completeness and responsiveness to all requirements and priorities of HAHS as described in this RFP, including but not limited to participation of HAHS in the development structure. (HAHS reserves the right to declare incomplete proposals as non-responsive) Demonstrated conceptual understanding HUD programs such as HUD mixed-finance, project-based vouchers, FHA financing, etc. Clarity and coherence of presentation. Concept and proposed structuring. Enhancement of neighborhood appearance. Planned assistance for long-term property management and asset management. Involvement of residents in planning, operations, and benefits. | 20 |
| Price/Fee: Offeror must submit all of its proposed fees as an attachment. Offeror should describe how it will provide services in a way that will allow HAHS to (i) anticipate the estimated cost of the services; (ii) control the costs of the services. HAHS reserves the right to negotiate fees and cost with the Offeror(s) it tentatively selects and to reject that Offeror should those negotiations be unsuccessful. HAHS must judge the Offeror’s proposed fees to be reasonable. Note: The person signing the Fee Proposal must be a person authorized to bind the Respondent contractually. Unsigned offers will be rejected. Unsigned offers cannot be signed after the proposal has been opened. No signatures shall be in pencil. | 30 |
| MWBE, Local Participation and Section 3: Provision for MWBE and Section 3 local participation, equal Opportunity, affirmative action, and past experience in achieving such participation. | 5 |
| MAXIMUM TOTAL | 100 PTS |

3.8 	Selection Process

HAHS will use the following process to evaluate proposals. In its sole discretion, HAHS may change both this process and the schedule.

- Review for Compliance with Submission Requirements

Proposals that arrive at HAHS by the due date and time will be opened by HAHS’s Contracting Officer or his/her designee. HAHS will initially review all proposals to determine if they comply with the submission requirements specified in this RFP. HAHS may reject any proposal without further review if HAHS in its sole judgment determines that the proposal does not comply with these requirements. HAHS may also reject without further review any proposal that in HAHS’s sole judgment deviates significantly from the requirements of this RFP. HAHS may, in its sole option and discretion, allow a respondent to later correct minor omissions, informalities or irregularities.

- Ranking

An Evaluation Committee that HAHS will convene (the “Committee”) will review all responsive proposals according to the criteria set forth in this RFP for the selection of respondents that are the most advantageous to HAHS based on the evaluation criteria. The Committee will rank the respondents according to said criteria. HAHS may also engage in site visits, in its sole discretion, as may be deemed appropriate to determine respondent’s reasonable chance of being selected for award..

- With or Without Discussions and Oral Interviews

The Committee or someone it designates for the purpose may conduct separate discussions, which may involve an in-person or telephonic interview, with each respondent designated acceptable or potentially acceptable. The purpose of these discussions would be to ensure that each respondent understands the work to be performed.

HAHS reserves the right to proceed in its evaluation without discussions.

- Written Modification of Proposal

Each respondent may submit a written modification of their proposal within five (5) days after any such discussion.

E.  	Best and Final Offers

HAHS will invite the respondents deemed acceptable or potentially acceptable to submit a “best and final offer” by a specified date and time. If respondents do not submit a best and final offer, or a notice of withdrawal, the previous offer shall be constructed as their best and final offer.

- Final Ranking

The Committee shall make a final ranking of the respondents using the criteria in this RFP. It shall then make a recommendation to HAHS’s Board of Directors.

- Negotiation of Contract

HAHS will attempt to negotiate a contract with the chosen respondent(s), including an agreement on a fair and reasonable price. If negotiations are not successful, HAHS will attempt negotiations with the next highest ranked respondent, and so on until it contracts for a fair and reasonable price or until it terminates the process.

- Proposal Evaluation Period

During the period when proposal evaluation is being conducted, all proposal details, analyses and scoring (preliminary or otherwise) are confidential. This measure maintains the integrity of HAHS’s procurement system. No HAHS personnel in any office is permitted to discuss information pertinent to any proposal during this period. Violation of the confidentiality of proposals pending award seriously compromises HAHS in establishing contractual agreements and may result in the disqualification of the respondent from this procurement action.

3.9 	Execution of Contract

Subsequent to the award and within ten (10) days after the prescribed forms are presented for signature, the successful respondent shall execute and deliver to the HAHS Board, a signed contract and all insurance certificates, licenses, permits, etc., required in this solicitation and be ready to implement the services at the end of the ten (10) day period, or such longer time period as HAHS may specify in writing.

- Laws and Regulations

The Contractor(s) shall at all times observe and comply with laws, statues, ordinances, regulations and codes of the Federal, State, County and local government agencies, which may in any manner affect the performance of the Contractor(s) and in particular any such laws pertaining to safety.

- Indemnification

Contractor(s) expressly agrees to indemnify and hold harmless the HAHS from all losses, costs, damages and/or expenses with respect to all demand claims, suits, and/or judgments for personal injuries, including death, to any person (including but not limited to third parties, employees of HAHS, employees of Contractor or and sub-contractor and their dependents or personal representatives) or damages to property to any person arising by reason of any act or omission, negligent or otherwise, either by Contractor or by sub-contractors or the employees or agents of either of them. Contractor further agrees to defend HAHS to reimburse HAHS for any reasonable cost and expense, including attorney’s fees, which HAHS may incur or be put forth for defense from any such claim.

- Right to Audit

Contractor shall make available for audits its books, records, ledgers, and other pertinent documentation showing the basis for the costs claimed under the contract. These books and records shall be made available to the HAHS internal and external auditors.

- Retention of Records

The contractor shall maintain the records pertaining to billings for a period of three (3) years after the contract is terminated and audited by HAHS.

- Limitations

This RFP is issued only to solicit proposals as identified herein. The Housing Authority of Hot Springs and its Board of Directors are in no way committed hereby to accept or award any contracts to any Contractor(s). The final decisions to award any contract to any Contractor(s) rest with the Housing Authority of Hot Springs Board.

- Contract Administrator

The Contractor(s) is to provide a contact person during the period of performance of the contract for prompt contract administration. The designated representative to be contacted during the period of performance of this contract will be specified in the award contract and/or the Notice to Proceed.

- Contract Enforcement

If a contractor fails to comply with any term of an award whether stated in a federal statute or regulation, an assurance, or program plan and/or agreement, HAHS may take one or more of the following actions;

- Withhold Payments. Temporarily withhold cash payments pending correction of the deficiency by the contractor.

- Disallow Activity. Disallow all or part of the cost of the activity or action not in compliance.

- Suspend or Terminate Award. Wholly or partly suspend or terminate the current award for the program and/or services.

- Withhold Further Awards. Withhold further or future awards for the program.

- Other Actions. Take other legal or equitable remedies that may be legally available.

- Costs incurred by the contractor during a suspension or after a termination of an award are not allowable unless approved in writing by HAHS.

- Termination of Contract for Convenience

HAHS may terminate the contract agreement for convenience or for failure of the Contractor to fulfill contract obligations. HAHS shall terminate by delivering to the Contractor a Notice of Termination. Upon receipt of such notice, the Contractor shall immediately discontinue all services affected and deliver to the HAHS all information, reports, paper and other materials accumulated or generated in performing this contract whether completed or in process. If the termination is for convenience of HAHS, HAHS shall be liable only for payment for accepted services rendered before the effective date of termination.

- No Guaranteed Minimum

Under this contract HAHS reserves the right to make multiple awards and to pursue alternate contract agreement to meet its needs for the Services and related activities how and when, at its sole judgment and discretion, deems is in the best interest of its operations or strategic vision. The HAHS offers no guarantee minimum quantities to be procured under this solicitation or any resultant agreement or contract.

- Reporting/Auditing Requirements

HAHS reserves the right to conduct a financial and operational review and/or audit of the books and records of Respondent(s) and/or any other provider of the goods and services under this RFP. Such records shall include, but not be limited to Service and Audit Records, and Financial and Invoice Records.

- Ownership of Data and Materials

All data, material and documentation either prepared for or by HAHS pursuant to this RFP and/or contract shall belong exclusively to the Housing Authority of Hot Springs.